Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 31 January 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS80883 |
| Project Name | Prosperity Prognosticator: Machine Learning for Startup Success Prediction |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Initial Model Development | USN-1 | As an engineer, We can collect startup companies data from various sources(e.g., Mobiles, Software) and ensure it is securely stored. | 2 | High | 2 | 04/02/2026 | 06/02/2026 |
| Sprint-1 | Model - Training | USN-2 | We can preprocess the collected data, handle missing values, and perform initial feature engineering. | 1 | High | 2 | 07/02/2026 | 09/02/2026 |
| Sprint-2 | Model Evaluation and Deployment | USN-3 | An initial ML model is trained using previous data to predict startup success. | 4 | High | 3 | 10/02/2026 | 12/02/2026 |
| Sprint-1 | Model Deployment | USN-4 | A trained ML Model is evaluated using test dataset and measuring performance metrics (e.g., accuracy, precision, recall). | 3 | High | 2 | 13/02/206 | 13/02/2026 |
| Sprint-1 | Explanation | USN-5 | Monitoring the performance of the deployed model in real-time and track any changes in accuracy or other performance metrics. | 3 | Medium | 4 | 14/02/2026 | 14/02/206 |